TERMS OF REFERENCE

Selection of an Environmental and Social Consultant for the Preparation of a Feasibility Study for the Chipindo Transmission Line Project in Angola

DECEMBER 2025

TABLE OF CONTENTS

I.	BACKGROUND	4

I.1 Funding context	4

I.2 Context of the assignment	5

II.	OBJECTIVES OF THE SERVICES	5

II.1 Overall objective	5

II.2 Specific objectives	5

III.	TRANSMISSION PROJECT DESCRIPTION	6

III.1 Identification of the needs	6

III.2 Project overview	6

III.3 Institutional framework for this project	7

IV.	SCOPE OF SERVICES, TASKS (COMPONENTS) AND EXPECTED DELIVERABLES	8

IV.1 Overview	8

TASK 1: collect data, information, maps etc	8

TASK 2: Project description and environmental baseline assessment	8

a) Introduction	8

b) ESIA Methodology	8

c) Environmental, social and climate change Baseline Data Collection	8

d) Project Description and Physical Characteristics	9

TASK 3: Environmental Impact Assessment and Alternatives Analysis	9

a) Impact Assessment	9

b) Alternatives Assessment	9

TASK 4: Mitigation Measures and Environmental, social and climate change Management	9

a) E&S and climate change Mitigation Planning	9

b) Environmental Compliance Monitoring	10

c) Regulatory Compliance	10

TASK 5: Community Consultation and Reporting	10

a) Community Consultation	10

b) EIA Report Preparation	10

TASK 5: Elaboration of the Environmental and Social Management Plan (ESMP)	11

a) ESMP	11

b) ESMP’s budget	11

TASK 6: Market Sounding	11

TASK 7: Guidelines for the procurement phase	11

TASK 8: Toolbox constitution and trainings	11

V.	QUALIFICATION REQUIREMENTS FOR THE E&S CONSULTANT	12

V.1 Expertise and Person Month Requirements	12

V.2 Responsibilities of the E&S Experts	12

V.3 Working environment and requirements	13

V.	SUBMISSION OF PROPOSALS	14

VI.	TIME SCHEDULE FOR DELIVERABLES AND ASSOCIATED PAYMENT SCHEDULE	14

VI.1 Period of Performance	14

VI.2 Schedule/Milestones/Deliverables	14

VI.3 Indicative Time Schedule and Payment Schedule	15

# BACKGROUND

## I.1 Funding context

Angola is the seventh largest country in Africa, with a population that is expected to double over the next two decades. Having overcome a tumultuous recent history, marked by the end of colonization and civil war at the end of the 20th century, the country is now on a path to political stability.

Despite its position as Africa's fifth largest economy, Angola faces heavy dependence on oil exports, leading to economic vulnerabilities. Recent reforms and economic consolidation measures have stimulated a recovery in growth, but diversification efforts are imperative to reduce oil dependence and address rising inequalities. This goes hand in hand with the need to ensure inclusive growth, with better redistribution of oil industry revenues and significant investment in human capital development and higher education to foster a diversified and robust economy. The country is highly exposed to challenges related to climate stress, environmental preservation and the transition to a low-carbon economy.

Since September 2022, Expertise France has been supporting the Angolan government with activities related to economic and financial governance. The agency has developed technical assistance programs that support the achievement of disbursement indicators for a public policy loan signed between AFD and the Angolan government in the following four areas: i) Public finance management; ii) Public enterprise governance; iii) Public-private partnerships; iv) Financial system inclusiveness.

The European Union has decided to support the reform projects undertaken by the Angolan government by entrusting Expertise France with the implementation of new technical assistance on the same four themes. The AGEPI project - Support for Public Finance Management, Public Enterprises, PPPs and Financial Inclusion - is therefore continuing the work undertaken with AFD funding.

The National Directorate for Public-Private Partnerships (DNPPP) is a key player in PPP governance, attached to the Ministry of Planning. Since 2022, experts mobilised by EF have supported the DNPPP through the following missions:

- Analysis of PPP legislation, weaknesses in meeting international standards and characteristics specific to the Angolan context.

- Support for the DNPPP in the co-construction and improvement of

  - a matrix for identifying, rating and prioritizing potential PPP projects,

  - a project concept note template.

- Support for the selection of a pilot project and action-based training on project analysis and conducting a pre-feasibility study.

The activities proposed under the European Union-funded project have been designed to complement the support detailed above and thus assist the DNPPP throughout all phases of the PPP project cycle. It is also proposed to support other actors involved in PPP project management, such as the Ministry of Finance and its Research and International Relations Office, which is involved in analyzing the budgetary impact of projects, and the sectoral ministries that are the contracting authorities for certain projects.

## I.2 Context of the assignment

As a result of the pipeline development and instruction process undertaken in the AFD funded phase of assistance, the Chipindo transmission line project submitted by RNT (public agency for national electricity transmission network) was selected as a pilot project in 2024 to undergo a prefeasibility study. This prefeasibility study was concluded in September 2024. It identified key triggers and missing information requiring further analysis, particularly regarding the approval of tariff flexibility, the considered levels of demand for the region, and the final perimeter of works dependent on other planification works realized on the Huila regional network. Additional information provided by RNT, MIREMPET and IRSEA since September 2024 have enabled to demonstrate the suitability of the project to move forward towards the feasibility stage. The formal greenlights for launching the studies has been provided in August 2025 by MINEA/RNT and the MINPLAN/DNPPP.

The activities proposed under the AGEPI EU-funded program encompass the financing of a full feasibility study for the Chipindo transmission line project. A team comprising team lead, financial, economic, environmental, social, legal and technical expertise will be constituted to conduct the study.

The experts will be recruited separately through specific procurement processes.

# OBJECTIVES OF THE SERVICES

## II.1 Overall objective

The primary objective is to move the Chipindo transmission line PPP project forward by delivering a detailed feasibility study, building on the favourable conclusions reached in the pre-feasibility assessment.

## II.2 Specific objectives

Expertise France (EF) intends to hire an Environmental and Social Consultant at short notice to conduct comprehensive environmental and social impact assessment, stakeholder engagement, and environmental management planning at the feasibility study level.

The Consultant will collaborate closely with:

- DNPPP's PPP Team lead and financial expert (already recruited for this assignment),

- and the Technical and the Legal Experts (currently under selection for recruitment).

The project's Team leader is responsible for ensuring consistency and quality across all expert activities and deliverables. These terms of reference only specify the scope of work for the environmental and social component of the feasibility study.

# TRANSMISSION PROJECT DESCRIPTION

## III.1 Identification of the needs

The Municipality of Chipindo has a territorial extension of 3,896 km², occupying about 5.33% of the territory of the Province of Huíla, approximately 85,000 inhabitants and a population density of 8 inhabitants/km². The municipality is rich in mineral resources, with a greater predominance of gold. However, gold exploitation entails a number of challenges, not the least of which is the lack of access to electricity.

This project arises from the request to supply electricity to local gold mines, located near Chipindo municipality, that have been using mostly diesel, thus polluting the environment and burdening their operating costs. In addition, the connection network will be extended to the municipality itself through the development of a local electricity distribution network. The project is part of the State's vision to build a strategic main line for the transmission of electricity to the southern region (Huambo and Huíla) from the Gove substation (Huambo).

The initial idea of associating private and public consumers (gold mine and municipality) is to enable a form of hybrid financing where part of the return on private consumption (transmission lines would be principally financed by the mines) would contribute to the financing of the public distribution network.

## III.2 Project overview

Initial Scope

The PPP project originally planned to sell electricity directly to gold mines at negotiated prices and to the municipality at regulated rates. This pricing differential was expected to ensure project profitability, with higher mine tariffs subsidizing lower municipal rates.

Site visits revealed two critical issues that undermined the initial business model. First, regulatory constraints prevented selling electricity to mines at negotiated prices due to low voltage delivery levels identified on site. Second, demand estimates for both mines and municipality were revised significantly downward, creating unreliable revenue projections.

Selected Configuration

RNT ultimately decided to integrate the project into the existing Gove-Cuvango 220 kV transmission line, utilizing an already budgeted substation in Chipindo. The final scope now includes:

- Primary Supply: Direct 220 kV connection from CH GOVE to existing SE-CHIPINDO (220/30 kV substation)

- Distribution Hub: PS-Chipindo (30 kV sub-sectioning station) serves as the central distribution point

- Mining Network: Five 30 kV radial connections serving SE-Minas de ALMINA, La Fecha, CMC, Tosyali, and SMC

- Municipal Supply: 30 kV connection to SE-CHIPINDO SEDE for municipal distribution

This evolution reflects a shift from a standalone PPP to a more integrated infrastructure solution that leverages existing transmission planning and reduces overall project complexity and cost. Additionally, the last-resort supplier status finally granted by IRSEA give the SPV pricing flexibility to set market-based tariffs for mining consumers, increasing revenue generation perspectives.

## III.3 Institutional framework for this project

The core project team appointed by the PPP Governance Body (OGP) comprises three key institutions:

- MINPLAN/DNPPP (Ministry of Planning, through the National Directorate for Public-Private Partnerships)

- MINFIN (Ministério das Finanças)

- MINEA/RNT (Ministry of Energy and Water through the National Electricity Transmission Network)

For comprehensive project oversight, a broader stakeholder group has been established, incorporating additional regulatory and sectoral bodies:

- MINREMPET/ANRM/DNRM (Ministry of Mineral Resources, Petroleum, and Gas, through the National Agency for Mineral Resources and the National Directorate for Mineral Resources)

- IRSEA (Institute for Regulation of Electricity and Water Services)

- GPH (Provincial Government of Huíla)

- MINAMB (Ministry of Environment) will be consulted for the purpose of the E&S impact study.

The expert will work closely with these stakeholders throughout the assignment and conduct consultations with relevant parties as deemed necessary for project development and implementation.

# SCOPE OF SERVICES, TASKS (COMPONENTS) AND EXPECTED DELIVERABLES

## IV.1 Overview

The Feasibility Study phase represents the comprehensive project preparation stage, building upon and completing the review of data obtained during the Pre-feasibility Study (2024, TaylorWessing, INESC Brasil & Infra Gestion).

At this stage, there is a need to  evaluate and determine the most appropriate technical, economic, financial, environmental, and social solutions for the transmission project.

## TASK 1: collect data, information, maps etc

The Consultant shall collect and review all data required to implement this assignment through comprehensive review of existing reports, studies, master plans, and acquisition of additional data where necessary to execute subsequent tasks. The DNPPP will facilitate engagements with other domestic stakeholders as required.

Given that no environmental and social assessment was conducted during the pre-feasibility phase, comprehensive environmental and social evaluation is now required.

In the absence of certain data, experts should use their assessment to find surrogate data, in accordance with internationally recognized practice and experience, and provide evidence to support their choice.

## TASK 2: Project description and environmental baseline assessment

### a) Introduction

Overview of the Project and the objectives of the ESIA.

### b) ESIA Methodology

As a chapter of the ESIA report, the Consultant shall describe the methods used for conducting the ESIA (scoping, impact analysis and stakeholder engagement process, etc.). The approach to engagement and level of participation by stakeholders should be described. The process of identifying, and methods for determining significance, of impacts (positive and negative) shall also be included.

The expert will base its work on the DNPPP's E&S-climate aspects guide.

### c) Environmental, social and climate change Baseline Data Collection

The expert must assess aspects of the environment, social and climate change likely to be significantly affected including population characteristics along the distribution corridor, fauna and flora surveys identifying species and habitats, soil conditions and stability assessment, water resources including surface and groundwater, air quality baseline conditions, climatic factors and meteorological conditions, material assets including existing infrastructure and archaeological heritage, and landscape characteristics and visual receptors.

A specific analysis for the use of clean energy will have to be proposed given that mines today use diesel generators.

The expert will analyze the social characteristics, including gender, of the population affected by the project (municipality of Chipindo and mining territories).

Initial technical assessments indicate that the proposed corridor is largely uninhabited, significantly reducing the risk of physical displacement. However, the Consultant must still conduct a thorough social baseline study to identify and assess other potential social impacts, including but not limited to, effects on land use and access, livelihood restoration for temporary impacts, and interactions with local communities and vulnerable groups.

### d) Project Description and Physical Characteristics

The Environmental and Social Expert, together with the Technical Expert, must provide comprehensive description of the Chipindo transmission project including physical characteristics of the distribution line and sectioning station, land-use requirements during construction and operational phases, description of main construction processes and materials required, and estimates of expected residues and emissions including construction waste, noise, vibration, and electromagnetic radiation during operation.

## TASK 3: Environmental Impact Assessment and Alternatives Analysis

### a) Impact Assessment

The expert must describe likely significant environmental, social and climate-change effects resulting from the project's existence including permanent land use changes and visual impacts, use of natural resources including land occupation and material consumption, emission of pollutants and creation of nuisances including construction dust, noise, and electromagnetic fields, and waste elimination including construction debris and equipment disposal. The assessment must describe forecasting methods used to assess environmental effects.

The expert must describe all relevant social impact affecting the populations of the project's area of ​​influence (Chipindo municipality, mines territories, if any populations along the electricity corridor).

The social impact assessment must have a specific chapter concerning gender impacts.

### b) Alternatives Assessment

If applicable, the expert must outline main alternatives studied including route alternatives for distribution lines, technology alternatives for sectioning station design, and construction methodology alternatives, providing indication of main reasons for selected options taking into account environmental effects and technical feasibility considerations.

## TASK 4: Mitigation Measures and Environmental, social and climate change Management

### a) E&S and climate change Mitigation Planning

The expert must describe measures envisaged to prevent, reduce, and offset significant adverse environmental effects including construction phase mitigation for noise, dust, and habitat disturbance, operational phase measures for electromagnetic field management and visual impact reduction, restoration measures for temporary construction impacts, and long-term environmental monitoring requirements including climate change risks.

The expert will have to identify risk mitigation measures for the main social impact (including gender).

The expert will present an assessment of the feasibility, costs and local suitability of the proposed measures.

### b) Environmental Compliance Monitoring

The expert must establish basic environmental monitoring procedures for construction and operational phases, define key environmental performance indicators, and prepare monitoring reporting templates for ongoing compliance verification.

### c) Regulatory Compliance

The Consultant shall:

- Describe the pertinent regulations and standards governing environmental quality, health and safety, protection of sensitive areas, protection of endangered species, land use control, socio-economic and socio-cultural aspects, land tenure, etc., at national and local levels.

- Identify the project activities that should comply with, or are relevant to, the identified regulations. In addition, any permitting requirements that the construction contractor(s) are expected to obtain should be listed.

- Describe the current national administrative arrangements for environmental regulation, enforcement and management.

- Provide a general assessment of the relevant government agencies involved in environmental and social management issues, and those who will be involved in ESMP implementation. Any clear capacity building measures that are required, should be captured in the ESMP.

## TASK 5: Community Consultation and Reporting

### a) Community Consultation

The expert must conduct together with the support of the other experts community consultations including information disclosure about project activities and environmental, social and climate change impacts, consultation meetings with affected communities and local authorities, documentation of community concerns and feedback, and integration of relevant community input into environmental planning.

The consultant will have to ensure that the populations consulted understand the main objectives of the project, the benefits for the population and the main risks if there are any. For this purpose the consultant will have to work with a local translator who speaks the language of the populations (Umbundu, Nganguela).

### b) EIA Report Preparation

The expert must prepare E&S and climate change Impact Assessment report including all EU-required components with non-technical summary accessible to general public, technical difficulties section documenting any data limitations or methodological constraints, and executive summary highlighting key findings and mitigation measures for decision-makers.

In the EIA, the Consultant must analyze and identify E&S risks related to the development of the project, and propose concrete measures to eliminate or mitigate them. Risks and corresponding mitigation measures should be presented as a hierarchical matrix.

## TASK 5: Elaboration of the Environmental and Social Management Plan (ESMP)

### a) ESMP

Based on the previous tasks, the consultant will establish the Environmental and Social Management Plan (ESMP).

### b) ESMP’s budget

The projected costs of the ESMP must also be presented.

## TASK 6: Market Sounding

The Consultant shall support the identification of private companies interested in the project. The Consultant will participate, under the supervision of the Financial Expert and support of Legal and technical Experts, in the organization of Market sounding meeting prior to the launching of the procurement phase.

The market sounding meeting will determine whether the project will generate sufficient interest from the private sector to attract serious and high-quality proposals and will also verify that the E&S aspects proposed in the feasibility study and the ESMP’budget are appropriate.

## TASK 7: Guidelines for the procurement phase

The consultant shall provide list of output specifications and performance indicators to be integrated in the tender documents as per the results of the E&S analysis

## TASK 8: Toolbox constitution and trainings

The Environmental and Social Consultant shall develop an Environmental and Social study model based on the analysis conducted for the Chipindo project, putting into perspective the requirements regarding the ES studies at each phase of the instruction, and using Chipindo as an example. The expected output for this task is a report model, consisting in a detailed outline and expected regulatory requirements analyzed per phase. This study model will be incorporated into the guide on E&S aspects of the DNPPP.

# QUALIFICATION REQUIREMENTS FOR THE E&S CONSULTANT

## V.1 Expertise and Person Month Requirements

E&S expert profile shall meet the requirements below.

## The total level of effort, over a seven-month period, is estimated at 43 days.

## Based on the requirements of these Terms of Reference, the Consultant is expected to define a detailed work schedule, including the proposed time in-country for each proposed expert. It is to be noted that 2 on-site missions are planned for the conduciton of the mision (one for data collection, one for study restitution).

## Selection criteria will be heavily weighted on quality, capabilities, and experience of the Consultant , the quality and completeness of the proposed work program .

| # Function | # Experience on Eligible Assignments |
| --- | --- |
| Environmental and Social Specialist | - At least a master’s degree or equivalent in Environmental Engineering or related area of expertise; - Minimum of 10 years’ experience in assessing the environmental, social and climate change risks and impacts of infrastructure projects funded by the EU or other IFIs; - Participation in the ESIAs of at least 3 similar Projects (Transmission Infrastructure Projects) Global; - Participation in the ESIAs of at least 1 Similar Project (Transmission Infrastructure Projects) in Africa; - Appropriate experience in energy and infrastructure projects; - Experience in the energy and transportation systems sector is considered an advantage; - Fluent in both Portuguese and English. |

## V.2 Responsibilities of the E&S Experts

The main responsibilities of the E&S expert are highlighted, but not limited to, as follows:

### a) Environmental Assessment

### Lead the overall environmental, social and climate change impact assessment including coordination of baseline data collection for physical environment, biological environment, and landscape characteristics assessment and the climate change risks;

### Ensure regulatory compliance through analysis of national environmental legislation, identification of required permits and clearances, and coordination with environmental authorities;

### Conduct comprehensive impact assessment describing likely significant environmental and climate change effects including development of forecasting methodologies for E&S effects evaluation; propose a specific analysis regarding the use of clean energy.

### Perform alternatives assessment outlining route alternatives and quality of the energy used alternatives, providing environmental justification;

### Develop comprehensive environmental and climate change mitigation planning;

### Establish environmental compliance monitoring procedures defining key performance indicators, monitoring methodologies and reporting templates for ongoing compliance verification.

### Elaborate the Environmental and Social Management Plan (ESMP) along with its budget.

### b) Social Assessment

### Conduct social baseline assessment including population characteristics analysis along the distribution corridor (including gender aspects), land use patterns evaluation, identification of existing infrastructure and material assets, and assessment of archaeological and cultural heritage sites;

### Lead community consultation process including information disclosure about project activities and impacts, organization of consultation meetings with affected communities and local authorities, documentation of community concerns and feedback, and integration of community input into project planning;

### Assess social impacts and benefits including employment opportunities, economic development effects from improved electricity access to mining operations, changes in community services and infrastructure access, and identification of vulnerable groups;

### Support stakeholder engagement methodology development describing approaches to community participation, stakeholder identification processes, and methods for determining significance of social impacts both positive and negative;

### Develop social mitigation and enhancement measures including community benefit programs, local employment opportunities, and social monitoring frameworks;

### Assist procurement specialist in defining social compliance requirements for contractors including community engagement standards, local content requirements, and social performance evaluation criteria for RFP documentation.

### Elaborate the Environmental and Social Management Plan (ESMP) along with its budget.

Note: The consultant does not necessarily need to appoint a specialist for each field. One specialist can cover multiple fields.

## V.3 Working environment and requirements

Experts must be comfortable operating in a context of high uncertainty, where decision-making processes may not always be straightforward, and information can be irregular or unavailable. Experience working in the region or sub-Saharan African countries is essential, along with proven ability to navigate similar uncertain project environments. Benchmarking with comparable regional countries will be crucial for interpreting existing and new data effectively.

The flexibility and creativity of experts are critical success factors and will be evaluated and scored accordingly during the selection process.

# SUBMISSION OF PROPOSALS

Interested consultants are invited to submit an expression of interest exclusively through the official Expertise France online application portal available on the agency’s website. Only applications submitted via the official link will be considered. All documents should be submitted in English.

The selection process for expressions of interest will take place in two stages:

• In the first stage, a shortlist will be freely established by Expertise France.

• In the second stage, the candidate(s) selected may be invited for an interview.

# TIME SCHEDULE FOR DELIVERABLES AND ASSOCIATED PAYMENT SCHEDULE

## VI.1 Period of Performance

This consultancy service is expected to last seven (7) months, commencing in T1 2026. All work must be completed within this timeframe. The Contractor will perform this Assignment primarily through remote delivery with punctual travels to the site as mentioned in the table below.

## VI.2 Schedule/Milestones/Deliverables

During the execution of the study, the consultant must prepare seven (7) deliverables, covering all the work done in accordance with these terms of reference.

The reports should contain all relevant documents, maps, plans, and diagrams. These reports must be written in English and translated in Portuguese and sent in electronic format (in both Word version and PDF version).

All reports will first be produced in a draft version and then finalized after receiving and incorporating comments from the Client and other stakeholders. These will have a period of two (2) weeks to submit their comments and remarks.

Final reports will be issued no later than one (1) month after receipt of comments and remarks. If no amendment of the interim report is transmitted to the consultant after the expiry of the above deadlines, the consultant must publish the final version.

| N° | Delivrable | Narrative description | Travel required | Delivered no later than | Milestone payment % |
| --- | --- | --- | --- | --- | --- |
| 1 | Kick-off | Kick-off meeting; programming of study and exchange of available and necessary studies. The Consultant will provide a meeting agenda in advance of the in-person meeting and minutes after. | No | Within 1 week of contract signing | 10 |
| 2 | Data collection report | Data collection will take the form of an onsite visit to the Chipindo mining area. Preliminary online data collection will have been conducted through preliminary contacting of the mines, and of all relevant institutional stakeholders including RNT, IRSEA, ANRM and DNPPP. | Yes | Within 1 month of Kick off | 10 |
| 3 | Draft Feasibility Study | The Draft Feasibility Study including ESMP and Conceptual Design Documents will be presented to the Client and other stakeholders. The presentation will consider the remarks and proposals on all the investigated aspects (including Market sounding and public consultations) with conclusions and suggestions concerning the reviewed material and the proposed purpose of the study. The draft will be subject to the Client review and approval. | Yes | Within 4 months of contract signing | 20 |
| 4 | Final Feasibility Study | The Final Feasibility Study and Conceptual Design Documents will be completed incorporating comments from the Client review. | No | Within 5 months of contract signing | 30 |
| 5 | Guidelines for the procurement phase | List of output specifications and performance indicators to be integrated in the tender documents | No | Within 6 months of contract signing | 20 |
| 6 | ESIA toolbox | Environmental and Social study model based on the analysis conducted for the Chipindo project, putting into perspective the requirements regarding the ES studies at each phase of the instruction, and using Chipindo as an example | No | Within 7 months of contract signing | 5 |
| 7 | Final Presentation | Upon submission of all reports and tender documents, a mission to Luanda will be organized to present the completed work to the client and key stakeholders. | Yes | Within 7 months of contract signing | 5 |

## VI.3 Indicative Time Schedule and Payment Schedule